Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Nutrition Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Team |
| Sprint-1 | User Login | USN-2 | As a user, I can log in securely using my email and password. | 2 | High | Team |
| Sprint-1 | User Profile | USN-3 | As a user, I can enter my age, gender, height, weight, and activity level. | 3 | High | Team |
| Sprint-1 | Dashboard | USN-4 | As a user, I can view my dashboard after logging in. | 3 | Medium | Team |
| Sprint-2 | Meal Plan | USN-5 | As a user, I can view a personalized meal plan. | 5 | High | Team |
| Sprint-2 | Progress Tracking | USN-6 | As a user, I can track my daily nutrition progress. | 4 | Medium | Team |
| Sprint-2 | Dtabase | USN-7 | As a user, my health data is stored securely in MongoDB | 3 | High | Team |
| Sprint-3 | Testing & Deployment | USN-8 | As a developer, I can test and deploy the application successfully. | 3 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15 Jun 2026 | 20 Jun 2026 | 20 | 20 Jun 2026 |
| Sprint-2 | 20 | 6 Days | 21 Jun 2026 | 26 Jun 2026 | 20 | 26 Jun 2026 |
| Sprint-3 | 20 | 6 Days | 07 Jul 2026 | 12 Jul 2026 | 20 | 12 Jul 2026 |
| Sprint-4 | 20 | 6 Days | 09 Jul 2026 | 15 Jul 2026 | 20 | 15 Jul 2026 |